📘 Dissertation Schedule (Sept 2025 – May 2026)
🎯 Goal: Submit a high-quality dissertation by the university deadline (usually April–May), while managing job applications and interviews.

📅 September 2025: Planning & Research
Objectives:
- Finalize topic: AI tool for ML – what exactly does it do?
- Define goals, research question(s), and scope.
- Meet with supervisor – agree on timeline, deliverables, expectations.
- Start literature review: academic papers, existing tools, frameworks.
Deliverables:
- Dissertation proposal (if not already submitted).
- Initial reading list.
- Project plan (Gantt chart-style timeline).
Time commitment: ~6–8 hours/week

📅 October 2025: Literature Review & Design
Objectives:
- Complete most of the literature review (20–30 quality sources).
- Start system design:
  - Architecture of the tool
  - Technologies/libraries (e.g., PyTorch, TensorFlow, scikit-learn)
  - Dataset plan
Deliverables:
- Detailed outline of dissertation structure
- Initial diagrams (e.g., system architecture, flow diagrams)
Time commitment: ~6–10 hours/week
🧠 Tip: Split time with job applications – don’t overload yourself.

📅 November 2025: Initial Development
Objectives:
- Begin coding your AI tool:
  - Build the skeleton (UI/CLI/API if needed)
  - Implement base ML functionality
  - Load and preprocess data
Deliverables:
- Working prototype (minimal features)
- First test runs with sample data
Time commitment: ~8–12 hours/week

📅 December 2025: Development & Mid-Report (if required)
Objectives:
- Continue feature development:
  - Add core functionality (e.g., training interface, model evaluation)
  - Handle exceptions, edge cases
- Mid-project report (if your uni requires it)
Deliverables:
- Mid-project report (if applicable)
- Annotated screenshots/code snippets
- Supervisor meeting to review progress
Time commitment: ~6–10 hours/week
🎄 Break for holidays, but keep light momentum!

📅 January 2026: Core Development + Start Writing
Objectives:
- Finalize feature-complete version of your tool
- Begin writing chapters:
  - Methodology
  - System design
  - Implementation details
Deliverables:
- Alpha version of your tool
- 2+ written chapters (draft)
Time commitment: ~10–12 hours/week

📅 February 2026: Testing, Evaluation, and More Writing
Objectives:
- Test the AI tool thoroughly:
  - Evaluate performance on chosen tasks
  - Compare to baselines if applicable
- Write results and analysis sections
Deliverables:
- Results + performance graphs/charts
- Written chapters: Results, Evaluation
Time commitment: ~10–14 hours/week

📅 March 2026: Final Development & Full Draft
Objectives:
- Final polish on your code: refactor, comment, document
- Complete full dissertation draft
- Get supervisor feedback
Deliverables:
- Full working tool
- Full written draft (~8,000–12,000 words depending on your uni)
- Appendices: code snippets, UML diagrams, etc.
Time commitment: ~12–16 hours/week

📅 April 2026: Final Edits & Submission
Objectives:
- Final proofreading + formatting (check submission guidelines!)
- Add references/bibliography
- Prepare presentation (if required)
Deliverables:
- Final PDF + code repo
- Optional: poster/slides if you have a viva or presentation
Time commitment: ~10–14 hours/week
📌 Typical submission deadline: Mid to late April

📅 May 2026: Viva / Presentation (if applicable)
Objectives:
- Present project (if required)
- Reflect on your dissertation and what you learned
Deliverables:
Viva or poster presentation (if needed)
Time commitment: 4–6 hours prep

📊 Summary Timeline
Month	Focus	Key Milestone
Sep	Research & Planning	Project proposal & plan
Oct	Literature Review & Design	Outline & system design
Nov	Start Development	First prototype
Dec	Development & Mid-Report	Midpoint report (if needed)
Jan	Core Dev + Start Writing	Alpha tool + 2 chapters
Feb	Testing & Evaluation	Draft of evaluation/results
Mar	Final Dev + Full Draft	Supervisor feedback on full draft
Apr	Final Edit + Submission	Submit dissertation
May	Viva (if any)	Present project